Logistics Infrastructure Development Project (LIDP)

Minutes of the Meeting

(LIDP Technical Assistance Consultant Team with PD LIDP Project Team)

DATE:	29 November  2011				VENUE:   4F Consultant’s Rm., DBP

TIME STARTED: 2:21 PM				TIME FINISHED: 3:45 PM

PRESENT WERE:

| DBP-PD Project Team - AVP Maria del Carmen Hernandez - AM Arnel Tajonera - AM Noel Arriola |  |
| --- | --- |
| LIDP Technical Assistance Consultant Team (LIDP-TACT) - Mr Antonio Rex S. Chan - Ms Marissa V. David - Engr. Francis C. Carlos - Engr. Danilo M. Laureta - Engr. James Dexter Grageda | - Engr. Juanito P. Buduan - Mr Arturo Ilano - Engr. Antonio E. Kaimo - Mr. Noriel Sicad - Mr. Arnold T. Abuyog |

PURPOSE OF THE MEETING:

To discuss the results based monitoring and evaluation system

CALL TO ORDER:

The meeting was presided by Ms. Marissa David and was called to order 2:21 PM.

PARTICULARS:

- Mr Noriel Sicad reported on the Result Based Monitoring and Evaluation System (RBMES).

- It was pointed that the task of data gathering by the Account Officers is too much for them. AOs are asking only the documentary requirements.

- It was suggested to create a checklist or organize a group that would gather data for the whole country like from the National Statistical Coodination Board (NSCB), Department of Public Works and Highways (DPWH) which could provide information on the length of the road.

- The Rapid Assessment Report (RAR) contains pieces of information on the road while the Comprehensive Land Use Plan (CLUP) which could be obtained from the municipality contains demographic, geographic, current projects, and other relevant pieces of information on the municipality. Secondary data could be gathered on the municipal level.

- It was suggested that the LIDP-TACT could create a database containing pieces of information on the municipalities for the whole country and Engr. Grageda said that they – the LIDP-TACT – could assist the Development Bank of the Philippines (DBP) in maintaining the database. A unit in the DBP could also help in gathering the data but it still needs to be identified.

- On the indicator / targets, it was noted that there were too many to be monitored and that the monitoring would be tedious. Mr Sicad said that the Key Performance Indicators (KPIs) seemed voluminous and overwhelming because many of the indicators were repeated per sub-project but when clumped together it would not seemed overwhelming.

- Given the non-technical background of the AOs they are tapping the assistance of the PDI in accomplishing the questionnaire in loan application, as per documentary requirements is concerned.

- From the client’s end, the Letter of Intent and Project brief triggers the process of loan application while from the DBP’s end the documentary requirement submitted by the AO triggers the process of loan application.

- The LIDP-TACT suggest that the Geographic Information System (GIS) of the DBP needs to be strengthened.

- Part of the training of the AOs could be using the google map or google earth as part of the documentation requirement but this would depend on the capability of the AO. It was reiterated that the AO only do monitoring of his reserves, the provisions for reserves, if he has private fundings, monitoring of his other accounts, among others.

- The completion of the documentary requirements takes 45 days.

- On the Monitoring Schedule: Term Loan is annual, JICA requirements is quarterly, Output (progress / financial) is quarterly, and outcome is annual. Impact monitoring will be done at the end of the 6th year. It was proposed that the M&E could be done annually but the progress report for the LIDP project should still be submitted quarterly.

- The recommendations on the Rapid Assessment Report (RAR) should clearly indicate the issues and concerns on the different agencies of the government so that it could be addressed on the planned inter-agency forum.

- Should be clear what issues / concerns to bring up to other agencies like in the MARINA, PPA. It was also recommended that the RAR should highlight the recommendations i.e., MARINA’s regulated deregulation. The regulation is on operational and technical but the commercial side should be deregulated. Policy issues should still be defined so that the LIDP-TACT could start on the policy papers.

- Others:

  - The DBP is still discussing who among the PDI would be handling the Environmental Management Unit (EMU). AVP Hernandez said that they have not yet identified who would handle the EMU.

  - There would be JICA-Tokyo Mission on December 12-16 wherein they are to discuss the TPLEX.

  - Initial suggestion on the schedule of the training could be: Day 1 could be training of the AOs and on Day 2 could be a half-day training of the LGUs and clients.

ADJOURNMENT OF MEETING

- The meeting was adjourned at 3:45 PM.

Prepared By:							Reviewed by:

ARNOLD T. ABUYOG						ANTONIO REX S. CHAN

Project Coordinator						Deputy Project Manager

Noted by:

AVP MARIA DEL CARMEN H. HERNANDEZ

Deputy Program Manager