Minutes of the Meeting among the Development Bank of the Philippines (DBP), the Department of Public Works and Highways (DPWH), and Berkman International, Inc. (BII)

on the Logistics Infrastructure Development Project (LIDP)

DATE:	08 November  2011			VENUE:   BOT-PMO, DPWH, Port Area, Manila

TIME STARTED: 2:10 PM			TIME FINISHED: 12:00 PM

PRESENT WERE:

| DBP - VP Paul D. Lazaro - SM Maria Del Carmen H. Hernandez - Mr. Arnel C. Tajonera | DPWH - Dir. Rebecca Garsuta, OIC-Director, BOT-PMO - Engr. Florencio Rey M. Alano, Engr. V-BOT-PMO |
| --- | --- |
| BERKMAN INTERNATIONAL, INC. - Mr Antonio Rex S. Chan - Engr. Antonio E. Kaimo - Arnold T. Abuyog |  |

OBJECTIVE OF THE MEETING:

To discuss the how the Department of Public Works and Highways (DPWH) could assist the Development Bank of the Philippines (DBP) on its compliance on the questionnaire of Japan International Cooperation Agency (JICA) on the Tarlac-Pangasinan-La Union Expressway (TPLEX).

CALL TO ORDER:

The meeting was called to order at 2:10 PM.

PARTICULARS:

- SM Maria Del Carmen H. Hernandez gave a background on the Tarlac-Pangasinan-La Union Expressway (TPLEX) and that the Japan International Cooperation Agency (JICA) conducted a screening on the TPLEX. There were documents or compliances that JICA required to be met. She added that compliance on the requirement of JICA would be a concurrence of the Agency to release funds.

- Dir. Rebecca Garsuta said that there was an Environmental Compliance Certificate (ECC) applied by the DPWH but there were unmet conditionalities like that of the Section I which was already on-going. She added that the monitoring report was already submitted to the Department of Environment and Natural Resources (DENR).

  - On the Resettlement Action Plan (RAP), DPWH is helping PIDC; Section II and III have questions on their alignment. She mentioned that Cong. Cojuanco and some other congressmen were lobbying the realignment of the expressway which would now end 7 km away from the original alignment of the expressway.

  - On Section III from Urdaneta to Rosario, Resettlement Action Plan (RAP) cannot be conducted because the Feasibility Study (FS) is not yet accomplished by the PIDC. Section I already has the ECC but not the RAP Report.

  - Stakeholder consultations were already conducted for Sections I and II.

- SGS Consultancy has the ECC of TPLEX.

- SM Hernandez asked if the Environmental Impact Statement (EIS) is updated. Dir. Garsuta replied that the EIS is not updated. However, the conditionalities on the ECC will be changed unless the Section III will be realigned. The Director informed the group that there were lobbying congressmen who wanted to change the alignment of the expressway. She said that the politicians were affecting the implementation of the project. She also told the group that the decision of DPWH is always based on the appropriate alignment, less cost, less environmental impact, and accurate Right of Way (ROW).

- SM Hernandez asked for a copy of the documentation of the public consultation with Project Affected People (PAP) and Dir. Garsuta said that the DBP would have to write a letter addressed to the Hon. Rogelio Singson, DPWH Secretary attention to Dir. Garsuta. Engr. Florencio Rey Alama told the group that public consultation was done lately, last 2009 and it is already a part of the EIS.

- Engr. Alama mentioned about the “one-stop-shop” mechanism of the DPWH per LGUs. He said that the “one-stop-shop” mechanism allow a personnel in the LGU to document papers and answer concerns of the PAP. He assured the group that all of the documentation including the public consultation was with PIDC. Though he was not sure if these documents were submitted to the EMB.

- Resolved:

  - DBP to write a letter addressed to Secretary Singson, attention to Dir. Garsuta. Attached to the letter would be the JICA’s questionnaire on TPLEX including its attachment.

  - DBP to ask copies of the documentation from PIDC.

  - Engr. Alama to ask the contact person in PIDC who is now in-charge on the TPLEX Project. He added that he will look for the copy of the documentation on the public documentation or any other pertinent document(s) which could answer the questionnaire of JICA on TPLEX.

ADJOURNMENT OF MEETING

- The meeting was adjourned at 3:17 PM.

Prepared By:							Reviewed by:

ARNOLD T. ABUYOG						ANTONIO REX S. CHAN

Project Coordinator						Deputy Project Manager

Noted by:

SM MARIA DEL CARMEN H. HERNANDEZ

Deputy Program Manager