Minutes of the Meeting among the Development Bank of the Philippines (DBP)

and the Consultants of Berkman International, Inc. (BII)

on the Logistics Infrastructure Development Project (LIDP)

DATE:	08 November  2011				VENUE:   4F Consultant’s Rm., DBP

TIME STARTED: 9:15 AM				TIME FINISHED: 12:00 PM

PRESENT WERE:

| DBP 1. SM Maria Del Carmen H. Hernandez 2. Mr. Arnel C. Tajonera | BERKMAN INTERNATIONAL, INC. - Mr Antonio Rex S. Chan - Ms Marissa V. David - Engr. Cesar F. Domingo - Engr. Francis C. Carlos - Engr. Alfredo P. Ocampo - Engr. Danilo M. Laureta - Engr. Teddy San Juan - Engr. Antonio E. Kaimo - Arnold T. Abuyog |
| --- | --- |

OBJECTIVE OF THE MEETING:

To discuss the compliance on the questionnaire of Japan International Cooperation Agency (JICA) on the Tarlac-Pangasinan-La Union Expressway (TPLEX).

CALL TO ORDER:

The meeting was presided by SM Ma. Del Carmen H. Hernandez and was called to order at 9:15 AM.

PARTICULARS:

- SM Maria Del Carmen H. Hernandez gave a background of the Tarlac-Pangasinan-La Union Expressway (TPLEX). She informed the group that the Development Bank of the Philippines (DBP) received a set of questions on the TPLEX. She told the group that the DBP gave the copies of the Environment Compliance Certificate (ECC), Environmental Impact Statement (EIS), and the Feasibility Study (FS) to Japan International Cooperation Agency (JICA) but JICA, Tokyo Office was not satisfied to the documents submitted.

- Engr. Antonio Kaimo reminded that the ECC is an important document for the TPLEX.

- It was also mentioned that there is still no Resettlement Action Plan (RAP), Parcellary survey. Only Segment I of the TPLEX project has the parcellary survey.

- Mr Antonio Rex Chan stated that the TPLEX started last 2010 because the project was just awarded last 2009 that is why some of the documents or requirements were not yet started nor accomplished.

- Ms Marissa David stated that the requirements asked by JICA serves as safeguard for the agency in case something happens in the future.

- SM Hernandez affirmed that there would be no concurrence between JICA unless the documents or requirements were met. On the documentation of the requirements, the Program Development I (PD I) has to write to the President of the DBP and the representative of JICA explaining why the PD I is experiencing difficulty on the documentation. It was also mentioned that the joint committee of the DENR and the Environmental Management Bureau (EMB) is conducting the monitoring of compliance of the TPLEX.

- It was noted that the TPLEX was started last 2010 therefore there would be numerous changes on the project requirements and some of the requirements need to be updated.

- Recommendations and resolutions:

  - There should be a separate Environmental Unit of the DBP to monitor the projects approved by the DBP. The Environmental Unit would be responsible in monitoring the environmental compliance of the projects of the DBP.

  - EMB should update the TPLEX Project.

  - There should also be a separate Project Management Office (PMO) per Local Government Units (LGUs) that would be in-charge in the projects of the LGUs. The PMO of the LGU would be created through a board resolution by the Municipal Council. Berkman said that they would assist the DBP in drafting a board resolution including the Terms of Reference, qualifications of the staff, among others.

- Others:

  - SM Hernandez mentioned that the DBP and Berkman should explore on logistics projects in Cagayan de Oro. She cited an experience in shipping cost from Manila to Mindanao (v/v) wherein the shipping cost is more expensive compared to shipping from Manila to Singapore (v/v).

  - A meeting with Dir. Rebecca Garsuta, OIC-Director of the BOT-PMO was scheduled at 2PM, 8 November 2011. It would be attended by the Director, SM Hernandez, VP Paul Lazaro, Mr Tajonera, and the Berkman consultants. The meeting with Dir. Garsuta could resolve the requirements and the documentation on the TPLEX project. DBP and Berkman would furnish a copy of the questionnaire for Dir. Garsuta.

  - Next meeting of the DBP and the Berkman consultants would be on 15 November, Tuesday.

ADJOURNMENT OF MEETING

- The meeting was adjourned at 12:00 PM.

Prepared By:							Reviewed by:

ARNOLD T. ABUYOG						ANTONIO REX S. CHAN

Project Coordinator						Deputy Project Manager

Noted by:

SM MARIA DEL CARMEN H. HERNANDEZ

Deputy Program Manager